Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 5/17/24, 8:35pm

End time: 5/17/24, 9:00pm

Aday Devora Delgago:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read documentation

  - Work on email functionality

- What is planned to be done until the next scrum meeting?

  - Integrating PHPMailer class

  - Work on function sendEmailNotification

- What are the hurdles?

  - None.

Daniel Jesus Gamon:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on shopping cart features

- What is planned to be done until the next scrum meeting?

  - Continue working on shopping cart.

- What are the hurdles?

  - No hurdles.

Joshua Michael Doucette:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Since last srum meeting I have made more progress on the login system and started looking into css for styling the page

- What is planned to be done until the next scrum meeting?

  - Finish the login and continue working on product categories and search bar.

- What are the hurdles?

  - None

Natan Farhy:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on creating a visual table to see the products that are listed in the shopping cart for a user

- What is planned to be done until the next scrum meeting?

  - Try to work with other team members to connect the login page and create account page to the database

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added some more features to the homepage design

- What is planned to be done until the next scrum meeting?

  - Complete the homepage design

  - Share it with the team for feeback

- What are the hurdles?

  - No Hurdles