Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 5/20/24, 8:35pm

End time: 5/20/24, 9:00pm

Aday Devora Delgago:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Integrating PHPMailer class

  - Work on the function sendEmailNotification().

- What is planned to be done until the next scrum meeting?

  - Finish the function sendEmailNotification().

  - Start working on the function notifyClient().

- What are the hurdles?

  - No hurdles so far.

Daniel Jesus Gamon:

- How many hours have I worked since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Continued working on cart feature and integrated connection with the user.

- What is planned to be done until the next scrum meeting?

  - Finish cart feature and begin working on order history user story.

- What are the hurdles?

  - No hurdles.

Joshua Michael Doucette:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Paused progress on the login system to focus on the main page that is now displaying categories and has a banner section which is made up of image slider and description which will be used to display sales/events.

- What is planned to be done until the next scrum meeting?

  - Upload progress to git and work with other teammates to create a more holistic system.

- What are the hurdles?

  - No hurdles as of this moment.

Natan Farhy:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on creating a user through HTML as well as creating a basic table for the shopping cart of a user.

- What is planned to be done until the next scrum meeting?

  - Work with teammates to get the login/logout functionality working.

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Finished the homepage, redefine it to match the database user table

- What is planned to be done until the next scrum meeting?

  - Work on the display item page

- What are the hurdles?

  - Work schedule