Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 5/21/24, 8:35pm

End time: 5/21/24, 9:00pm

Aday Devora Delgago:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finish the function sendEmailNotification().

  - Start working on the function notifyClient().

- What is planned to be done until the next scrum meeting?

  - I want to continue working on the code of notifyClient() function.

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours have I worked since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Finished cart user story and begun order history user story.

- What is planned to be done until the next scrum meeting?

  - Finish pure sql code for order_history and begin php code linking.

- What are the hurdles?

  - No hurdles.

Joshua Michael Doucette:

- How many hours have I worked since the last meeting?

  - 2 hours since last meeting.

- What was done since the last scrum meeting?

  - Since the last scrum meeting I entered example products with categories into the database to fetch them and display them from the home page. I also looked at other websites as inspiration to plan out the layout of the page.

- What is planned to be done until the next scrum meeting?

  - I plan to implement a simple catalog that a user can browse and maybe look into creating a way for the user to sort and view products based on a certain category that will be in a drop down menu.

- What are the hurdles?

No hurdles.

Natan Farhy:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on displaying items in cart on the shopping cart web page

- What is planned to be done until the next scrum meeting?

  - Design the look of the shopping cart web page

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked in the display items page

- What is planned to be done until the next scrum meeting?

  - Finish the displayed item page by the end of this week

- What are the hurdles?

  - No hurdles