Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 5/24/24, 8:35 pm

End time: 5/24/24, 9:05 pm

Aday Devora Delgago:

- How many hours have I worked since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - I worked on the notifyClient() function. fix bugs in my code.

- What is planned to be done until the next scrum meeting?

  - I plan to finish details of the email notification feature. I need to connect it to the database.

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours have I worked since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Assisted teammates with their user stories.

- What is planned to be done until the next scrum meeting?

  - Continue helping teammates

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked into Ajax autocomplete for the search bar so that the user can search for products easier and faster

- What is planned to be done until the next scrum meeting?

  - Have the search bar completed and add buttons for quantity and add to cart to the product cards.

- What are the hurdles?

  - No hurdles at the moment.

Natan Farhy:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Assisted teammates with their user stories

- What is planned to be done until the next scrum meeting?

  - Help teammates with search bar functionality

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Improved my code for my previous works

- What is planned to be done until the next scrum meeting?

  - Finish the user stories i’m working on

- What are the hurdles?

  - Work schedule