Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 5/23/24, 8:35 pm

End time: 5/23/24, 9:05 pm

Aday Devora Delgago:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - I worked on the notifyClient() function.

- What is planned to be done until the next scrum meeting?

  - I’ll plan to fix bugs in my code.

- What are the hurdles?

  - No hurdles

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 3½ hours

- What was done since the last scrum meeting?

  - Finished order history user story and began helping teammates with front end dev.

- What is planned to be done until the next scrum meeting?

  - Make the login and create account pages look better.

- What are the hurdles?

  - No hurdles.

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Since last meeting I refactored code and added new arrivals section to the home page.

- What is planned to be done until the next scrum meeting?

  - Fix category links on the home page.

- What are the hurdles?

  - No hurdles.

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked with teammates on backend notifyClient() functionality

- What is planned to be done until the next scrum meeting?

  - Connect the notifyClient() to front-end

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Kept working on the item display page

- What is planned to be done until the next scrum meeting?

  - Continue working on the item display page

- What are the hurdles?

  - Busy schedule with my full time job and other classes