Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 5/30/24, 8:35 pm

End time: 5/30/24, 9:05 pm

Aday Devora Delgago:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished details in the confirmation page.

  - Started working on the .php file.

- What is planned to be done until the next scrum meeting?

  - I want to continue working on the .php file for the confirmation page.

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours have I worked since the last meeting?

  - 3.5 hours

- What was done since the last scrum meeting?

  - Finished user story 11 and assisted teammates.

- What is planned to be done until the next scrum meeting?

  - Begin user story 14.

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the rating and review system.

- What is planned to be done until the next scrum meeting?

  - Continue working review and customer ratings.

- What are the hurdles?

  - No hurdles.

Natan Farhy:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to work on cancel order functionality for users

- What is planned to be done until the next scrum meeting?

  - Finish working on the cancel order functionality

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Created an about page, revisit the product display page

- What is planned to be done until the next scrum meeting?

  - Revisit the php for the login page

- What are the hurdles?

  - No hurdles