Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 5/31/24, 8:35 pm

End time: 5/31/24, 9:05 pm

Aday Devora Delgago:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I want continued working on the .php file for the confirmation page.

  - Added the email functionality to the confirmation page.

- What is planned to be done until the next scrum meeting?

  - Continue working on confirmation page and fetching.php.

  - Add dynamic data to the code.

- What are the hurdles?

  - The local server disconnected.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Began user story 14 and helped begin creating a shopping page.

- What is planned to be done until the next scrum meeting?

  - Continue user story 14 and make sure that the account page is functional.

- What are the hurdles?

  - No hurdles.

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued editing product review and rating sections.

- What is planned to be done until the next scrum meeting?

  - Ensure ratings and reviews when submitted are handled correctly by database and back end

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to work on cancel order functionality and connecting it to the database

- What is planned to be done until the next scrum meeting?

  - Finish the cancel order functionality and connect to database

- What are the hurdles?

  - None

Robens Duverny:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Rework on the login page, made some php adjustments

- What is planned to be done until the next scrum meeting?

  - Rework on php for the item display page

- What are the hurdles?

  - No hurdles