Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/04/24, 8:35 pm

End time: 6/04/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I worked on connecting the confirmation page to the system to dynamically collect data.

- What is planned to be done until the next scrum meeting?

  - Work on the design of the confirmation page.

  - Fix bugs in email functionality.

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Created beginning code for shopping user story.

- What is planned to be done until the next scrum meeting?

  - Continue expanding on shopping code.

- What are the hurdles?

  - No hurdles.

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Since the last scrum meeting I modified the search page to include functionality that allows the user to click a product card for more info such as amount in stock and forms for submitting ratings and reviews.

- What is planned to be done until the next scrum meeting?

  - Modify product info to display product review only if user is logged in and has purchased the item and add the current rating for each product to the product card.

- What are the hurdles?

  - No hurdles.

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tested on cancel order functionality

- What is planned to be done until the next scrum meeting?

  - Work on displaying a success message anytime a user wants to update their account

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Move the code over to the main repository

- What is planned to be done until the next scrum meeting?

  - Work on the shopping page

- What are the hurdles?

  - Work Schedule