Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/10/24, 8:35 pm

End time: 6/10/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finish stories 12 and 15.

- What is planned to be done until the next scrum meeting?

  - Start working on the wishlist page.

- What are the hurdles?

  - None.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Added full functional shop page and working on adding products to cart from product_details page.

- What is planned to be done until the next scrum meeting?

  - Be able to add a product to cart using add to cart button.

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Since last scrum I was able to fetch all reviews for a product and list them in product details page

- What is planned to be done until the next scrum meeting?

  - I plan to work on  completing product review and rating section for products

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Troubleshooted connecting to the database and the website fro personal computer

- What is planned to be done until the next scrum meeting?

  - Plan to work on having all usernames and emails be unique

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Improve some of my previous user story codes

- What is planned to be done until the next scrum meeting?

  - Complete the previous user story. Work on my new user story

- What are the hurdles?

  - No Hurdles