Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/12/24, 8:35 pm

End time: 6/12/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I modified the wishlist table, created the wishlist_products table, and populated the tables.

  - I wrote the code to display items in the wishlist page.

- What is planned to be done until the next scrum meeting?

  - Create a button to delete items in the wishlist.

  - Continue working in the story,

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Nearly finished the shopping features and began giving functionality to the search bar and category search

- What is planned to be done until the next scrum meeting?

  - Finish shopping and checkout features

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Refactored code and started creating forms for inputing products

- What is planned to be done until the next scrum meeting?

  - Create login for admin

- What are the hurdles?

  - No hurdles.

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on having all usernames and emails unique

- What is planned to be done until the next scrum meeting?

  - Test that the frontend is working with the backend on unique emails and usernames

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on the related items function

- What is planned to be done until the next scrum meeting?

  - Continue working on the related item display function

- What are the hurdles?

  - Work Schedule