Daily Scrum Meeting Minutes

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 7/8/24, 8:35 pm

End time: 7/8/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finish last story.

- What is planned to be done until the next scrum meeting?

  - Start working on Story 39.

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 3.5 hours

- What was done since the last scrum meeting?

  - Began user story 37 of creating a buy now button and reorganized code.

- What is planned to be done until the next scrum meeting?

  - Continue making buy now functionality

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started focusing on enabling the admin to be able to update delete and create new product brands

- What is planned to be done until the next scrum meeting?

  - Continue working on user story

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started to work on displaying a success message anytime a user updates something relating to their account

- What is planned to be done until the next scrum meeting?

  - Continue to work on displaying a success message anytime a user updates something relating to their account

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finish my current bugs

- What is planned to be done until the next scrum meeting?

  - Start working on a new user story: I want to have URL rewriting to be done on the necessary pages.

- What are the hurdles?

  - None