Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 7/16/24, 9:00 pm

End time: 7/16/24, 9:30 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the code for adding discounts as an admin.

- What is planned to be done until the next scrum meeting?

  - I plan to continue working on the coupon functionality from the admin side.

- What are the hurdles?

  - I have some trouble accessing the admin page. I need to reconnect the admin page to add the discounts

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on the styles for the shop button, add to cart button, and search bar.

- What is planned to be done until the next scrum meeting?

  - Continue working on styles and add more products.

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on adding functionality to allow admin to update their account info and looked into the reason why the admin page is not functioning as intended.

- What is planned to be done until the next scrum meeting?

  - Continue working on user stories and help teammates in need.

- What are the hurdles?

  - No hurdles.

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on displaying a message to the user when they update their account

- What is planned to be done until the next scrum meeting?

  - Finish working on displaying a message to the user when they update their account

- What are the hurdles?

  - Had to study for a final

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on my user stories bugs

- What is planned to be done until the next scrum meeting?

  - Plan on pushing my code to the main and fix any bugs

- What are the hurdles?

  - No hurdles