Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 7/18/24, 9:00 pm

End time: 7/18/24, 9:30 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I fixed some bugs

- What is planned to be done until the next scrum meeting?

  - I want to continue fixing bugs and improving the design of the pages of my stories.

- What are the hurdles?

  - Finals.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on style and assisted teammates.

- What is planned to be done until the next scrum meeting?

  - Continue working on styles

- What are the hurdles?

  - No hurdles.

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on fixing issues with backend for my part

- What is planned to be done until the next scrum meeting?

  - Continue working on the admin portal,handle any other  issues and adjust styling for a more holistic ui.

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on user stories

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Work on few bugs

- What is planned to be done until the next scrum meeting?

  - Continue fixing bugs and finish anything I have left

- What are the hurdles?

  - Work schedule