Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/13/24, 8:35 pm

End time: 6/13/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I edited the design of the wishlist page to match the website and provide the user with general functionalities.

  - Added the delete button to delete items in the shopping list.

- What is planned to be done until the next scrum meeting?

  - Write code for the ADD item to the wishlist.

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on checkout page

- What is planned to be done until the next scrum meeting?

  - Finish checkout page

- What are the hurdles?

  - Duplicate items in checkout page

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Since the last scrum meeting, I made more progress in creating the login functionality for the admin.

- What is planned to be done until the next scrum meeting?

  - Complete the login for admin and create the page for inserting products.

- What are the hurdles?

  - No hurdles.

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started to test whether usernames and emails would be checked for uniqueness whenever a user creates an account.

- What is planned to be done until the next scrum meeting?

  - Finish testing on unique usernames and emails.

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on related items

- What is planned to be done until the next scrum meeting?

  - Continue working on related items

- What are the hurdles?

  - Work Schedule