Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/14/24, 8:35 pm

End time: 6/14/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Wrote part of the code for the ADD button.

- What is planned to be done until the next scrum meeting?

  - Continue working on the button to add items to the wishlist.

- What are the hurdles?

  - Work schedule.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on checkout page

- What is planned to be done until the next scrum meeting?

  - Finish checkout page

- What are the hurdles?

  - All items are being selected in the cart page when going to checkout

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Since the last meeting I have made more progress on implementing the admin portal

- What is planned to be done until the next scrum meeting?

  - I plan to continue working on admin portal functionalities.

- What are the hurdles?

  - No hurdles.

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tested unique usernames and emails functionality for when users create a new account

- What is planned to be done until the next scrum meeting?

  - Finish testing unique email and usernames and make sure they work correctly on the frontend side

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Didn't get a chance to work on anything, had to study for midterms

- What is planned to be done until the next scrum meeting?

  - Continue working on related items

- What are the hurdles?

  - Work schedule and midterms