Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/17/24, 8:35 pm

End time: 6/17/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished the add button and start with actual code for deleting items from the wishlist.

- What is planned to be done until the next scrum meeting?

  - Continue working on delete button.

- What are the hurdles?

  - Assignments from other courses.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Finished creating the filter by and sort by features.

- What is planned to be done until the next scrum meeting?

  - Finish the search feature.

- What are the hurdles?

  - Small difficulty trying to display all products for All Categories filter when visiting shop.php

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Since the last scrum meeting, I have made more progress in implementing admin login and admin portal.

- What is planned to be done until the next scrum meeting?

  - I plan to complete the user story by the next meeting.

- What are the hurdles?

  - No hurdles.

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tested the unique emails and usernames functionality for when users create a new account

- What is planned to be done until the next scrum meeting?

  - Continue working on user stories

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Make some improvements to the items display page

- What is planned to be done until the next scrum meeting?

  - Continue working on my current user stories

- What are the hurdles?

  - No hurdles