Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/18/24, 8:35 pm

End time: 6/18/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Adjusted DB wishlist tables to fix bugs in adding and removing items from the wishlist feature.

  - Connected the add to cart button so it will add items to cart from the wishlist.

- What is planned to be done until the next scrum meeting?

  - Continue working on add and delete from wishlist functions.

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished the search feature

- What is planned to be done until the next scrum meeting?

  - Assist teammates and pick up a new user story.

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started looking into user feedback for when they update their info.

- What is planned to be done until the next scrum meeting?

  - Plan to create the forms needed for the user to update their account.

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on new user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work with teammates on user stories

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the display page

- What is planned to be done until the next scrum meeting?

  - Pick a new user story

- What are the hurdles?

  - Work schedule