Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/21/24, 8:35 pm

End time: 6/21/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I fixed the design of the wishlist page

- What is planned to be done until the next scrum meeting?

  - I want to continue editing and improving the design of wishlist page.

- What are the hurdles?

  - Work schedule

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued making website style  better

- What is planned to be done until the next scrum meeting?

  - Continue fixing design

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finalizing all admin functionality and design of regular user functionality.

  - Made a drop down bar that appears when the user logs in so they can see their functionality.

- What is planned to be done until the next scrum meeting?

  - I plan to add more styling so page is viewable on all screen sizes.

- What are the hurdles?

  - No hurdles .

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to review webpages for consistency

- What is planned to be done until the next scrum meeting?

  - Continue to work on user stories with teammates

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Fix few of my bugs and tried to connect to the main and the database

- What is planned to be done until the next scrum meeting?

  - Push my work to the main once i make stable connection

- What are the hurdles?

  - Work schedule