Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/24/24, 8:35 pm

End time: 6/24/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finish wishlist story

- What is planned to be done until the next scrum meeting?

  - Start working on discount user story

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued making website more consistent

- What is planned to be done until the next scrum meeting?

  - Finish user story and start new user story.

- What are the hurdles?

  - Down with the flu for two days

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added buttons to allow admin update banners and categories.

- What is planned to be done until the next scrum meeting?

  - I plan to add the buttons to allow the admin to add new categories and banners.

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished reviewing all the webpages for conciseness and completeness

- What is planned to be done until the next scrum meeting?

  - Work on allowing users to view reviews on products that they posted

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - .30

- What was done since the last scrum meeting?

  - Did not get a chance to really work on anything this weekend

- What is planned to be done until the next scrum meeting?

  - Work on any bugs or user stories that haven’t been completed

- What are the hurdles?

  - Work Schedule