Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/25/24, 8:35 pm

End time: 6/25/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I started working on the code for coupons functionality. Edited the database

- What is planned to be done until the next scrum meeting?

  - Continue writing code for the coupons functionality.

- What are the hurdles?

  - No hurdles

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished making styles consistent

- What is planned to be done until the next scrum meeting?

  - Start new user story to block certain pages.

- What are the hurdles?

  - Another day with the flu.

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on banners

- What is planned to be done until the next scrum meeting?

  - I need to add the function to submit update then work on adding functionality for making new banners

- What are the hurdles?

  - No hurdles.

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started to work on allowing users to view the reviews they posted for products

- What is planned to be done until the next scrum meeting?

  - Continue to work on allowing users to view reviews they posted for products

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Did some research on how to implement my current user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on my current user stories

- What are the hurdles?

  - Work Schedule