Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/27/24, 8:35 pm

End time: 6/27/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I wrote the code to validate a coupon.

- What is planned to be done until the next scrum meeting?

  - I plan to add the coupon field and the apply coupon button to the checkout page.

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Almost finished making the necessary pages inaccessible if not signed in.

- What is planned to be done until the next scrum meeting?

  - Finish the user story.

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Today I worked on styling for the admin portal and added a button to create a new banner.

- What is planned to be done until the next scrum meeting?

  - I want to add functionality that allows admin when creating an item that needs an image to be able to easily browse and select an image for it from their local directory instead of providing a relative url.

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to work on allowing users to view and edit reviews they themselves created

- What is planned to be done until the next scrum meeting?

  - Finish working on allowing users to view and edit reviews they themselves created

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on my current user story

- What is planned to be done until the next scrum meeting?

  - Continue working on my current user story

- What are the hurdles?

  - Work Schedule