Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/28/24, 9:00 pm

End time: 6/28//24, 9:35 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - add the coupon field and the apply coupon button to the checkout page.

- What is planned to be done until the next scrum meeting?

  - Continue working on the coupon functionality

- What are the hurdles?

  - No hurdles

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Fixed a bug with review_order.php where orders would be made on the entire cart instead of the selected item, and then nearly finished user story of restricting pages.

- What is planned to be done until the next scrum meeting?

  - Finish user story.

- What are the hurdles?

  - Bug in review_order.php

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished banner section and started building inventory section for admin.

- What is planned to be done until the next scrum meeting?

  - Work on the edit inventory function and finish the product function for the admin.

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished allowing users to view and edit the reviews they made themselves

- What is planned to be done until the next scrum meeting?

  - Review and test functionality allowing users to view and edit the reviews they made themselves

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on my current tasks

- What is planned to be done until the next scrum meeting?

  - Fixed some bugs

- What are the hurdles?

  - Workc Schedule