Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 7/2/24, 8:35 pm

End time: 7/2/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I worked on the discount code to make it one use only

- What is planned to be done until the next scrum meeting?

  - Continue to work on discounts functionality

- What are the hurdles?

  - No hurdles

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Assisted teammates

- What is planned to be done until the next scrum meeting?

  - Further assist teammates

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the inventory section of admin portal

- What is planned to be done until the next scrum meeting?

  - Continue working on inventory section

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on user stories

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Had a project proposal paper due, did not get a chance to work on this project yesterday

- What is planned to be done until the next scrum meeting?

  - Work on my user story

- What are the hurdles?

  - Work schedule