Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 7/6/24, 8:35 pm

End time: 7/6/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Fixed a bug in the checkout page to display the coupon applied in the correct place

- What is planned to be done until the next scrum meeting?

  - Continue fixing bugs in the discount functionality

- What are the hurdles?

  - Holidays

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Fixed a bug with checking out where when purchasing two items simultaneously it would incorrectly add the price. Also assists teammates

- What is planned to be done until the next scrum meeting?

  - Assist teammates

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Inventory form of admin page

- What is planned to be done until the next scrum meeting?

  - Continue working on the overall functionality of admin and user

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed code for bugs for users who want to view and edit reviews that they made

- What is planned to be done until the next scrum meeting?

  - Continue to review code for bugs

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on my current user story and fix some few bugs while at it

- What is planned to be done until the next scrum meeting?

  - Sprint retro and review meeting

- What are the hurdles?

  - None