Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 7/11/24, 8:35 pm

End time: 7/11/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - I modified the add to wishlist button and add_to_wishlist.php to allow the user to select to which wishlist add an item to.

  - Modified the delete_from_wishlist.php to adjust it to the new functionalities.

  - Modified the wishlist table.

  - Started working on the create_wishlist.php.

- What is planned to be done until the next scrum meeting?

  - Finish with the create-wishlist functionality. Finish story

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 3.5 hours

- What was done since the last scrum meeting?

  - Finished making the buy now functionality, and therefore, the user story is done.

- What is planned to be done until the next scrum meeting?

  - Assist teammates and pick up a new user story.

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Since the last meeting I have made more progress in implementing needed functionality to allow the admin to successfully add new brands to the catalog.

- What is planned to be done until the next scrum meeting?

  - I plan to start the retrieve password admin function.

- What are the hurdles?

  - No hurdles.

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on displaying a success message to the user when updating their account

- What is planned to be done until the next scrum meeting?

  - Continue to work on displaying a success message to the user when updating their account

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the rewriting url user story

- What is planned to be done until the next scrum meeting?

  - Finish the rewriting url user story

- What are the hurdles?

  - None