Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 7/12/24, 8:35 pm

End time: 7/12/24, 9:05 pm

Aday Devora Delgado:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Added the function to create wishlists. Now users can create, delete, and rename wishlists.

  - When the user creates a new account, a wishlist by default is created.

  - Finished story 39: As a user, I want to be able to create a wishlist.

- What is planned to be done until the next scrum meeting?

  - Start working on story 40: As an admin, I want to be able to add discounts in the store.

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Assisted teammates

  - Reorganized the JavaScript code

  - Tested phpmailer for bugs

- What is planned to be done until the next scrum meeting?

  - Continue to test php mailer for bugs

  - Test other features for bugs

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished the create update delete brands functions for admin

- What is planned to be done until the next scrum meeting?

  - Finish user story

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on displaying a success message to the user when they update something about their account

- What is planned to be done until the next scrum meeting?

  - Continue to work on displaying a message to the user when they update something about their account

- What are the hurdles?

  - Having to learn PHPStorm

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Did some work on the rewriting user story

- What is planned to be done until the next scrum meeting?

  - Fix some bugs and commit my push

- What are the hurdles?

  - None