Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/7/24, 8:35 pm

End time: 6/7/24, 9:05 pm

Aday Devora Delgago:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Debugging my code.

- What is planned to be done until the next scrum meeting?

  - Continue debugging and testing functionalities.

- What are the hurdles?

  - Difficulties populating DB for testing.

Daniel Jesus Gamon:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added product details to shopping page

- What is planned to be done until the next scrum meeting?

  - Now add images to products

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started planning out an overall review page for product which will list out all reviews for a given product.

- What is planned to be done until the next scrum meeting?

  - Add an overall rating to products which will just be an average of its user ratings

- What are the hurdles?

  - No hurdles

Natan Farhy:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on troubleshooting xampp control panel to connect to database

- What is planned to be done until the next scrum meeting?

  - Continue to work on and confirmation messages to users after changing settings

- What are the hurdles?

  - None

Robens Duverny:

- How many hours have I worked since the last meeting?

  - 2.5 Hours

- What was done since the last scrum meeting?

  - Continue working on the shopping page

- What is planned to be done until the next scrum meeting?

  - Keep working on the shopping page, fix my bugs

- What are the hurdles?

  - No hurdles