Daily Scrum Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 7/1/24, 8:35 pm

End time: 7/1/24, 9:05 pm

Aday Devora Delgago:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I activated the coupon field and the Apply Coupon button so the user can introduce coupon code and apply it in the checkout page.

- What is planned to be done until the next scrum meeting?

  - Make the coupon one-use only so the user cannot apply the same coupon multiple times.

  - Ensure no more than two offers are applied at the same time.

- What are the hurdles?

  - No hurdles.

Daniel Jesus Gamon:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

  - Finished user story

- What is planned to be done until the next scrum meeting?

  - Assist teammates.

- What are the hurdles?

  - No hurdles

Joshua Michael Doucette:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Since the last meeting I fixed some issues with the update forms and added some alerts and events so that admin will have the proper feedback.

- What is planned to be done until the next scrum meeting?

  - Continue working on admin portal.

- What are the hurdles?

  - No issues.

Natan Farhy:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished reviewing functionality that allows users to view and edit reviews that they created

- What is planned to be done until the next scrum meeting?

  - Continue working on user stories

- What are the hurdles?

  - None

Robens Duverny:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on some bugs on my user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on my current user story

- What are the hurdles?

  - Work schedule and other course projects