Sprint Review Meeting Minutes

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 5/26/24, 8:35pm

End time: 5/26/24, 9:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: As a customer, I want to be able to create an account and securely store my personal information.

- User Story 2: As a customer, I want to be able to search for products by category, brand, or keyword.

- User Story 3: As a customer, I want to be able to add items to the shopping cart update quantities, and remove items

- User Story 5: As a customer, I want to be able to view my order history and track the status of my current orders.

- User Story 6: As a user, I want the homepage to be visually appealing, with clean layouts.

- User Story 7: As a database administrator, I want to define the tables needed for storing product information, including attributes.

- User Story 8: As a database administrator, I want to establish relationships between tables representing the connections between products, categories, brands, etc.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 4

- How this should be reflected on the user story definition in Mingle:

Title: Email confirmation

Description: As a customer, I want to receive email confirmation emails with detailed summaries of my purchases.

Acceptance Criteria:

Status: Moved from sprint 1, to be reassigned in sprint 2

Estimation: 6 Points

Priority: Medium