Sprint Review Meeting Minutes 3

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/23/24, 8:35pm

End time: 6/23/24, 9:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 17: As an administrator, I want all usernames and emails to be unique.

- User Story 18: As a user, I want to be able to shop around.

- User Story 20: As an admin, I want to be able to add, update and delete items from the catalog.

- User Story 21: As an admin, I want to be able to add, update and delete categories.

- User Story 25: As a user, I want to add products to a wishlist so that I can save items for future purchase.

- User Story 26: As a user I want the search and category selection buttons and functionality to work.

- User Story 27: As a user, I want to see items related to the one that I am currently viewing, because it will allow me to view other possible options.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story <None>

- How this should be reflected on the user story definition in Mingle:

  - ...