Sprint Backlog Grooming Meeting Minutes #2:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 9:05 PM

End time: 9:35 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 12: As a customer, I want to receive email confirmation emails with detailed summaries of my purchases.

- User Story 15: As a customer, I want to see a confirmation page with a summary of my purchase when processed.

- User Story 17: As an administrator, I want all usernames and emails to be unique.

- User Story 18: As a user, I want to be able to shop around.

- User Story 19: As a user, I want to see items related to the one that I am currently viewing, because it will allow me to view other possible options.

- User Story 20: As an admin, I want to be able to add, update and delete items from the catalog.

- User Story 21: As an admin, I want to be able to add, update and delete categories.

- User Story 22: As an admin, I want the website UI to be more consistent.

- User Story 23: As a user, I want to be able to see a success message when I update something relating to my account, not just resetting a password.

- User Story 24: As an admin, I want certain urls to be blocked and redirected to the sign in page if the user is not signed in.

The user stories below are completed.

- User Story 11: As a customer I want to be able to access a Frequently Asked Questions, Customer Service, and Terms & Conditions page.

- User Story 14: As a customer, I want to reset my password if I forget it so that I can regain access to my account.

- User Story 9: As a customer, I want to be able to view product details, including descriptions, images, and reviews, so that I can make informed purchasing decisions.

- User Story 16: As a developer, When a new user account is created, I want it to be recorded in the database