Sprint Planning Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 5/26/24, 9:35pm

End time: 5/26/24, 10:00pm

After discussion, the velocity of the team was estimated to be:

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 9: As a customer, I want to be able to view product details, including descriptions, images, and reviews, so that I can make informed purchasing decisions.

- User Story 10: As a customer, I want to be able to leave reviews and ratings for products so that I can help others make informed purchasing decisions.

- User Story 11: As a customer I want to be able to access a Frequently Asked Questions, Customer Service, and Terms & Conditions page.

- User Story 12: As a customer, I want to receive email confirmation emails with detailed summaries of my purchases.

- User Story 13: As a customer, I want to be able to cancel my order before it ships so that I can make changes if needed.

- User Story 14: As a customer, I want to reset my password if I forget it so that I can regain access to my account.

- User Story 15: As a customer, I want to see a confirmation page with a summary of my purchase when processed.

- User Story 16: As a developer, When a new user account is created, I want it to be recorded in the database

The team members indicated their willingness to work on the following user stories.

- Aday Devora Delgago

- User Story 12: As a customer, I want to receive email confirmation emails with detailed summaries of my purchases.

- User Story 15: As a customer, I want to see a confirmation page with a summary of my purchase when processed.

- Daniel Jesus Gamon

- User Story 11: As a customer I want to be able to access a Frequently Asked Questions, Customer Service, and Terms & Conditions page.

- User Story 14: As a customer, I want to reset my password if I forget it so that I can regain access to my account.

- Joshua Michael Doucette

- User Story 10: As a customer, I want to be able to leave reviews and ratings for products so that I can help others make informed purchasing decisions

- Natan Farhy

- User Story 13: As a customer, I want to be able to cancel my order before it ships so that I can make changes if needed.

- Robens Duverny

- User Story 9: As a customer, I want to be able to view product details, including descriptions, images, and reviews, so that I can make informed purchasing decisions.

- User Story 16: As a developer, When a new user account is created, I want it to be recorded in the database