Sprint Planning Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/10/24, 7:45

End time: 6/10/24, 8:15

After discussion, the velocity of the team was estimated to be: 40

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 25: As a user, I want to add products to a wishlist so that I can save items for future purchase.

- User Story 26: As a user I want the search and category selection buttons and functionality to work.

- User Story 27: As a user, I want to see items related to the one that I am currently viewing, because it will allow me to view other possible options.

- User story 28: as an admin I would like to have functionality that allows me to create, update and delete products

- User story 29: as an admin I would like to have functionality that allows me to create, update and delete products

- User story 30: as an admin I would like to be able to have an account so that I can login to make changes.

The team members indicated their willingness to work on the following user stories.

- Aday Devora Delgago

- User Story 25:  As a user, I want to add products to a wishlist so that I can save items for future purchase.

- Daniel Jesus Gamon

- User Story 26: As a user I want the search and category selection buttons and functionality to work.

- Joshua Michael Doucette

- User story 30: as an admin I would like to be able to have an account so that I can login to make changes.

- User story 29: as an admin I would like to have functionality that allows me to create, update and delete products

- Natan Farhy

- User Story 17: As an administrator, I want all usernames and emails to be unique.

- Robens Duverny

- User Story 27: As a user, I want to see items related to the one that I am currently viewing, because it will allow me to view other possible options.