Sprint Planning Meeting Minutes:

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 6/24/24, 7:45

End time: 6/24/24, 8:15

After discussion, the velocity of the team was estimated to be: 40

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 27: As a user, I want to see items related to the one that I am currently viewing, because it will allow me to view other possible options.

- User Story 31: As an admin, I want users to only be able to access certain webpages if they are signed in.

- User story 32 : As an admin, I want to have the functionality to be able to modify and create new banners.

- User story 33: As a user, I want to apply discount codes so that I can take advantage of promotions.

- User story 34: As a user, I want to be able to view all the reviews that I posted so that I can modify or delete them.

The team members indicated their willingness to work on the following user stories.

- Aday Devora Delgado

- User story 33: As a user, I want to apply discount codes so that I can take advantage of promotions.

- Daniel Jesus Gamon

- User story 31: As an admin, I want users to only be able to access certain webpages if they are signed in.

- Joshua Michael Doucette

- User story 32: As an admin, I want to have the functionality to be able to modify and create new banners.

- Natan Farhy

- User story 34: As a user, I want to be able to view all the reviews that I posted so that I can modify or delete them.

- Robens Duverny

- User Story 27: As a user, I want to see items related to the one that I am currently viewing, because it will allow me to view other possible options.