Sprint Planning Meeting Minutes: Sprint 5

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 7/8/24, 7:45

End time: 7/8/24, 8:15

After discussion, the velocity of the team was estimated to be: 45

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 37: As a user, I want there to be a buy now button.

- User story 35: As an admin, I want to be able to edit, delete and create new brands for the catalog.

- User Story 23: As a user, I want to be able to see a success message when I update something relating to my account, not just resetting a password.

- User Story 38: As an admin, I want to have URL rewriting to be done on the necessary pages.

- User Story 39: As a user, I want to be able to create a wishlist.

- User Story 40: As an admin, I want to be able to add discounts in the store.

- User Story 41: As an admin, I want to be able to retrieve my password just in case If I were to have forgotten it.

The team members indicated their willingness to work on the following user stories.

- Aday Devora Delgado

- User Story 39: As a user, I want to be able to create a wishlist.

- User Story 40: As an admin, I want to be able to add discounts in the store.

- Daniel Jesus Gamon

- User Story 37: As a user, I want there to be a buy now button.

- Joshua Michael Doucette

- User Story 41: As an admin, I want to be able to retrieve my password just in case If I were to have forgotten it.

- User story 35: As an admin, I want to be able to edit, delete and create new brands for the catalog.

- Natan Farhy

- User Story 23: As a user, I want to be able to see a success message when I update something relating to my account, not just resetting a password.

- Robens Duverny

  - User Story 38: As an admin, I want to have URL rewriting to be done on the necessary pages.