Sprint Retrospective Meeting Minutes 4

Attendees: Aday Devora Delgado, Daniel Jesus Gamon, Joshua Michael Doucette, Natan Farhy, Robens Duverny

Start time: 7/7/24, 9:05pm

End time: 7/7/24, 9:30pm

What went wrong?

Did we do a good job estimating our team's velocity?

- We did a fairly good job estimating the velocity, but work schedules and other factors continued interfering with the team’s velocity.

Did we do a good job estimating the points (time required) for each user story?

- Overall, we accurately estimated the points for each user story.

Did each team member work as scheduled?

- Yes, every team member follows their assigned schedule.

What went right?

● We successfully ensured unique usernames and emails, improved the shopping experience, developed robust catalog and category management, added wishlist functionality, and enhanced search and navigation. These achievements enhanced data integrity, user satisfaction, administrative control, and overall user experience, contributing significantly to the Sprint's success.

How to address the issues in the next sprint?

- ●  How to improve the process?

  - ○  Continuing to enhance team communication and collaboration.

  - ○  Continue having scheduled check-ins and one-on-one meetings.

  - ○  Documenting processes and maintaining clear and concise project
documentation.

- ●  How to improve the product?

  - ○  Improving the product requires gaining more experience and continuously learning from each sprint.

  - ○  Conducting user testing and gathering feedback from real users will provide valuable insights into areas that need improvement.