STARS App V1.0 Proposal

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

Team Members: Roberto Vera, Furzaan Khan, Bryan Arango Cruz, Kristy Hamlin, Frank Reloba

Date: 06/30/24

Kristy Hamlin

Objective:

- To identify the simplest implementation for the STARS App that will allow the Product Owner to automate as many processes as possible in administering the STARS tutoring program (STARS App V1.0), while balancing the need to create a maintainable app and use the functionalities that Microsoft Power Apps currently offer.

- To propose a plan/backlog consisting of tasks and user stories to implement the STARS App V1.0.

Proposed Implementation of STARS App V1.0

The following pages contain a visual representation and descriptions of the components and functions necessary to implement V1.0. The three main functions of the STARS App V1.0 include:

- The Student Registration Process (yellow/pink)

This process is already mostly implemented. It encompasses the process by which students register for tutoring via a Microsoft Form, are added to the “Request” table, and the pages/flows in the STARS App which allow the Admin to view, accept, or decline tutoring requests.

- The Start Semester Process (green/yellow)

Significant work remains to be done to reach the proposed implementation (or any functional implementation). The Start Semester Page(s) should guide the STARS Admin through the process of starting a new semester, including resetting the Master Excel, choosing initially active courses, creating Teams Channels, and Updating the Microsoft Form (which will need to be manual). This process also needs to allow the Admin to add courses for tutoring after the initial setup.

- The End Semester Process (purple)

Significant work also remains to implement this process. The End Semester Process should create a copy of the Master Excel (thus preserving the records of Student requests, Accepted/Denied requests, and active/inactive courses), and allow a process to close and archive Teams channels for the ending semester.

Proposed Backlog/Tasks to Implement V1.0

Below are the tasks and User Stories necessary to implement V1.0 of the App. It is possible that with collaboration and insights from the team, more items may be identified.

The tasks are separated by what process they are related to.

Table 1: User Stories and Tasks to Implement STARS V1.0

STUDENT REGISTRATION

- Task: Create new Master Excel file and reconfigure all flows and galleries to connect to this file. It would not be intuitive to keep the “Spring24” Excel as the master for all future semesters, and unfortunately changing the name would break all the connections. - Kristy - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) – Roberto & Frank (Bryan backup) - Task: Create replica of Microsoft Form for Student Registration and re-configure connections (in StudentRegistration flow) to use this new Form. Make sure the new Form is located on SharePoint somewhere accessible to everyone and the STARS Admin. I do not think Corey shared with us the Form that is currently connected to the Student Registration Flow and he has not responded to my email. - Kristy - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) – roadblock, no current database of tutors, future students can implement this into the Master Excel and use any flows we finish for adding to Teams

START SEMESTER

EPIC: As a STARS admin, I would like the App to guide me through the process needed to Start a Semester using a series of related pages with clear instructions where I can navigate from one step to the next. (The user stories below contribute to this Epic) - As a STARS admin, I would like the Start Semester Process to prompt me to ensure that a copy of the Master Excel has been made before offering me a button connected to a Flow that will clear the Master Excel and prepare it for a new semester (test using an Excel that is NOT the Master Excel but has the same format?). - Create the popup/confirmation button for the Admin to acknowledge that a copy exists - Create the flow to clear the Master Excel (“floResetMasterExcel”) (10 story points) Bryan - As a STARS admin, I would like to be able to choose an initial set of courses that will be offered for tutoring when starting a new semester. - What courses can be chosen should be clear - The offered status should be updated to the Master Excel - The flows to update active and inactive courses already exist. You will need to coordinate with Bryan to hook this up to Creating the Teams channels if necessary. The flows do not need to be combined, they can be called one after the other. (12 story points) Bryan - As a STARS admin, I would like the channels to be automatically created in Teams based on the courses that are approved each semester. (related to previous Story because they will likely be the same step) - Record active courses, inactive courses in the Master Excel. I think this method will be the best rather than having a separate Excel for current courses. The less Excel files that need to be maintained/copied/etc, the better. (10 story points) – Bryan - As a STARS admin, I would like the App to make it easy for me to update the Student Registration Form when I initially set or change what courses are available for tutoring. - Since it is not possible for a Form to draw dynamic content, the App should show a screen reminding me what new courses I have just added and what courses I have just removed, and provide a link to the Microsoft Form for me to edit the choices. - If those choices need to match an exact string, that string should be provided and the notification should remind me of that. Furzaan (10 story points) - As a STARS admin, I would like it to be easy to add new courses for tutoring to the current ongoing semester. - This tasks may be easy once the “Start Semester” process is in place by recycling those components - The app should create the Team’s channel - The app should instruct the Admin to update the Student Registration Form - The app should update the Active/Inactive courses in the Master Excel - Task: Remove switch statements from UpdateActiveCourses and UpdateInactiveCourses flows. These flows are obsolete

END SEMESTER

EPIC: As a STARS admin, I would like the App to guide me through the process needed to End a Semester using a series of related pages with clear instructions where I can navigate from one step to the next. (The user stories below contribute to this Epic) - As a STARS admin, I would like the end semester process to have a feature to make a copy of the semester’s Master Excel with an appropriate name indicating the semester that has just finished. - A button can be used to execute the flow - Feedback should be given to the admin that the excel was created and where it is located, if applicable. Furzaan (10 story points) - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. - Ensure that if students are expelled from course, the conversation history remains accessible to the admin. - Provide button to initiate flow that completes this process on End Semester Page(s) - Provide any user feedback that would be useful (confirmation that the flow completed, instructions on how to access conversation history) (10 story points) – FURZAAN Roadblock – this feature is not available in Power Automate currently, so the priority is low on this - As a STARS admin, I would like the App to make it clear to me that I have ended the current semester and to restrict my ability to interact with the app until a new semester is begun (to avoid confusion. It could also allow the admin to continue to interact with the app, but remind them to copy the Excel again to save any additional progress…) - As a STARS Admin, I would like the App to generate and present some statistics about the semester when I “end” the semester.

ADDITIONAL STORIES/IDEAS

- Exporting statistics about each semester to an Excel sheet at the end of the semester. - How many students (not tutors) accepted access to each course? - How many tutors were assigned to each course? - Permission verification within Teams. - NEW: Is it possible to have the “End semester” process to create a copy of the main Excel? - NEW: Is it possible to have the “Start semester” process to clear out the Excel for the new semester? - NEW: Is it possible to archive a private chat between a student and a tutor? - NEW: Is it possible to archive the group chat of each class every semester? - Can we manually remove students from the chats as part of the end semester process? We don’t’ want the activity to continue after the course ends. However, we need to make sure that this would not delete the chat history once everyone leaves a chat. Also we don’t want to lose the history of private chats either. - Research/prepare action plan for deployment

Conclusion:

- Each team member should decide one or more user stories/tasks to work on and coordinate with each other if needed. – DONE

- It may be preferable to finish a more concentrated number of user stories/tasks rather than leave many stories/tasks partially finished for the next semester.

- Team should test small changes incrementally if changing an existing feature to avoid breaking the current solution. Weigh options such as creating a new flow to avoid breaking existing flows.

- Kristy can show team method to copy flow steps easily.