Meeting Minutes

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

Meeting Type: Initial Planning Meeting with PO

| Meeting Type | Initial Planning with PO |  |  |
| --- | --- | --- | --- |
| Date | 5/10/24 |  |  |
| Start Time | 11:00 am |  |  |
| End Time | 11:32 am |  |  |
| Attendance |  |  | Action Items |
| PRESENT Dr. P. McDermott-Wells Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Complete App in a Day Microsoft Training - Check Teams often for communication/updates - Read project documentation uploaded by Dr. Wells - Coordinate/Attend meeting with Corey |

Minutes:

Introduction - Dr. Wells is a teaching Professor at FIU, but she also is a fulltime developer with software on the market. She manages the STARS Tutors Group. Dr. Wells also serves an advisory role and is able to input on students’ career plans if they desire.

Project Background - STARS was fully online before Covid, but now it is considered an important resource for fully online students.

Every semester Dr. Wells needs to create over 40 WhatsApp chats for the tutoring students. Power Automate gives the power to develop apps with low code/no code. The Spring team did most of the core work. The tutoring groups are going to switch to Teams Channels because the WhatsApp API (needed to create the student groups) is only available on a business subscription. Teams, on the other hand, is available to every student.

The existing app developed last semester reached the point where it would create the channels. The primary person from last semester has agreed to participate to some extent to get everyone up to speed. Learning PowerApps is a great thing to have on your resume right now.

The group last semester did not get to deployment. That is our focus, to get it ready for the Fall Semester.

Dr. Wells has posted the link in Teams to the App-in-A-Day asynchronous training. Please complete it within the next week so that we are ready to meet with Corey.

We will meet with Dr. Wells on a weekly basis to indicate any issues we are having or any resources we need. We can use the Teams chat for that. Don’t hesitate to contact Dr. Wells sooner via Teams, don’t wait for the weekly meetings.

Dr. Wells recommends uploading our meeting minutes to the Teams Files area.

Dr. Wells will be moving over documents from last semester to the new Teams group.

This project will save Dr. Wells about 50-60 hours per semester. The STARS projects are very visible in KFCIS. The director is very interested in these projects. This team took first place at the last showcase.

Planning - At some point this project may dovetail with a LLM team that is working on an automated tutor service.

While doing the App in a Day training, we can use Dr. Well’s email as the example email for orders.

Monday at 5:30 we will have our first sprint planning meeting to talk about our meeting times for the rest of the weeks.

We will tentatively set 5:30pm as a standing Friday meeting with Dr. Wells. There may be weeks where a different time is needed.