Backlog Grooming

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Backlog Grooming w PO + Training Session with Corey |  |  |
| --- | --- | --- | --- |
| Date | 5/15/24 |  |  |
| Start Time | 5:30 pm |  |  |
| End Time | 6:15 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Dr. Patricia Wells Corey Slaton Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Dr. Wells requests an update from each member on their Power Apps training. - Corey Slaton, a previous Cap II student on this project, gives the new members an introduction to the system. - Dr. Wells tells the group some goals |

[NOTE]: As a group, our best availability for meeting with the PO and Corey Slaton for longer meetings was on Wednesday evenings at 5:30pm for backlog grooming.

Although we will submit this on Canvas when the assignment is available on the first Fridays of Sprints, the backlog grooming meetings is held on the first Wednesday of every sprint at 5:30pm.

This note documents the rationale for the discrepancy between the recorded date here and the submission on Canvas.

Minutes:

Dr. Wells asks each team member for a status update on their Power Apps training. No team member had finished the training although all had started. Dr. Wells was displeased and reminded the team that the summer semester is shorter than Spring and Fall. The team committed to finish the training by next Monday, 5/20/24.

Corey Slaton, a previous Cap II student on this project, then showed the team an overview of the current status of the project. He explained the different features of the app currently. He also showed some of the Power Automate workflows.

After Corey’s presentation, Dr. Wells told the team of some user stories she would like for us to implement this semester. The team then estimated the number of story points that each item should have based on our current knowledge.

Product Backlog 5/15/24

| COMPLETED | IN-PROGRESS | BACKLOG |
| --- | --- | --- |
| - The team attends a training session with Corey Slaton (a previous Cap II student) to understand an overview of the current status of the app. | - Each team member completes the Microsoft Power Apps Training individually | - As a STARS admin, I would like the Approvals Page to be sortable based on any column. (10 story points) - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) - As a STARS admin, I would like the tutoring availability specified by the tutors to automatically populate an Excel calendar. (20 story points) - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. (10 story points) |