Daily Stand Up

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

Meeting Type: Daily Stand Up

| Meeting Type | Stand Up |  |  |
| --- | --- | --- | --- |
| Date | 5/16/24 |  |  |
| Start Time | 7:30 pm |  |  |
| End Time | 7:45 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each member announces their progress on task items. |

Minutes:

Kristy Hamlin

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Attended 5/15/24 Training session with Corey Slaton (previous cap member) - App-In-A-Day Module 1 | - App-In-A-Day Training Module 2 (Create a Microsoft Dataverse) | - Reading documentation from Past Team - App In a Day Modules 3, 4 | N/A |

Roberto Vera

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Almost done with the App-in-a-Day training. - Attended informational session with Dr. Wells and Corey | - Finishing App-in-a-Day training. | - Reading Past Team’s Documentation. Not all of it is available yet. | - Understanding the training for Power Automate & Power Apps |

Furzaan Khan

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| Attended the training session with Dr. Wells and past Capstone II member. Completed Module 1 and 2 of App-in-a-Day. | Starting App-in-a-Day training Module 3 Reading documentation from past team. | Implementing the new features requested by Dr. Wells | N/A |

Bryan Arango Cruz

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Module 2 for App-in-a-Day training. | - Module 3 for App-in-a-Day training. | Accessing the account where the application is stored. | N/A |

Frank Reloba

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| Attending the 1/15/24 Training Meeting. Understanding the context of the project app Obtaining the features that is desired for the project | Starting App-in-a-Day Training | Reading docs from past team | N/A |