Daily Stand Up

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Stand Up |  |  |
| --- | --- | --- | --- |
| Date | 5/24/24 |  |  |
| Start Time | 5:30 pm |  |  |
| End Time | 5:45 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each member announces their progress on task items. |

Minutes:

Kristy Hamlin

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Attended 5/15/24 Training session with Corey Slaton (previous cap member) - App-In-A-Day Modules 1, 2, 3, 4 - ● Reading documentation from Past Team | - Logging into app and understanding current setup | - N/A | Trouble logging into the STARS admin account, and also trouble viewing the current app. May not have access to whole solution (flows, related excel files), only the Canvas app. |

Roberto Vera

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Finished with the App-in-a-Day training. - Attended informational session with Dr. Wells and Corey | - Reading Past Team’s Documentation | - Reviewing the App | N/A |

Furzaan Khan

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| Attended the training session with Dr. Wells and past Capstone II member. Completed App-in-a-Day training Reading documentation from past team. |  | Implementing the new features requested by Dr. Wells | N/A |

Bryan Arango Cruz

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Attended the training session with Dr. Wells and past Capstone II member Corey. - Completed App-in-a-Day training. - Accessing the account where the application is stored. | - Checking product documentation. | - Testing the application to analyze the workflow. - Checking the data flow and effects on modifying the database tables (excel). | N/A |

Frank Reloba

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| App in a day Training Module 4 | Reading docs from past team | Choosing what feature to work on | N/A |