Sprint Review

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Review w PO + Corey |  |  |
| --- | --- | --- | --- |
| Sprint | 1 |  |  |
| Date | 5/22/24 |  |  |
| Start Time | 5:30 pm |  |  |
| End Time | 6:10 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Dr. Patricia Wells (Product Owner) Corey Slaton (Past Cap II student) Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each team member reported their progress to Dr. Wells. - Dr. Wells reviewed with the team the current backlog and identified high-priority items - Dr. Wells added 2 items to the backlog. - Corey answered some questions about version control - Team members sent their emails to Corey and he added them as owners of the app. |

[NOTE]: As a group, our best availability for meeting with the PO and Corey Slaton for longer meetings was on Wednesday evenings at 5:30pm for backlog grooming, Sprint Review, and Sprint Retrospective.

Although we will submit this on Canvas when the assignment is available, the Sprint Review meetings is held on the second Wednesday of every sprint at 5:30pm.

This note documents the rationale for the discrepancy between the recorded date here and the submission on Canvas.

Minutes:

Sprint 1 Summary

| COMPLETED | INCOMPELTE |
| --- | --- |
| - Each team member individually completed the Microsoft Power Apps Training - The team attends a training session with Corey Slaton (a previous Cap II student) to understand an overview of the current status of the app. | - The team needs to review the documentation left by the previous Cap II team. The team has started on this but not completed it. - The team needs to log into the current app and understand the setup |

BACKLOG

- NEW: As a STARS admin, I would like the channels to be automatically created in Teams based on the courses that are approved each semester. (10 story points) - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) - NEW: Deploy current app to start understanding deployment process and updating process. - As a STARS admin, I would like the Approvals Page to be sortable based on any column. (10 story points) - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. (10 story points) - As a STARS admin, I would like the tutoring availability specified by the tutors to automatically populate an Excel calendar. (20 story points) (maybe not possible)

High Priority