Sprint Retrospective

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Retrospective |  |  |
| --- | --- | --- | --- |
| Sprint | 1 |  |  |
| Date | 5/24/24 |  |  |
| Start Time | 5:45 pm |  |  |
| End Time | 6:00 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Reflect on the sprint process - Identify areas for improvements |

Sprint 1 Reflections

What went well during the Sprint?

- Excellent team communication. Members respond to messages and attend stand up meetings and meetings with the PO. - All members completed the App Training and were able to discuss the app details at our second meeting with Corey and ask educated questions - Excellent communication and support from Product Owner (Dr. Wells) and previous Cap II student (Corey Slaton)

What did not go well? What can be improved?

- Some documentation from the previous team (the final deliverable PDF) is unclear about the current state of the app. It seems to state that certain functionalities were achieved that don’t seem to be implemented, but were perhaps researched by the previous team. - Additionally, it is unfortunate that Microsoft Power Apps does not have any built-in version control process.

Action Items for Next Sprint to improve process

- We believe that we will continue to optimize our process as we move forward. No changes are needed to our teamwork at this time. - Dr. Wells recommended as we begin work on the actual app to assign a main person and backup person to each user story.