Backlog Grooming

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Backlog Grooming w PO + Q&A Session with Corey |  |  |
| --- | --- | --- | --- |
| Date | 5/29/24 |  |  |
| Start Time | 5:30 pm |  |  |
| End Time | 6:15 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Dr. Patricia Wells Corey Slaton Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Dr. Wells provides an update regarding STARSCapA Access - Each team member shares the User Stories they have agreed to. - Bryan, Kristy, and team ask Corey questions about the current App set up. Kristy displays the app on her screen and Corey directs and shows some features of the current setup. - Dr. Wells will add the team to a STARS Assistants group, where we can deploy the app. |

[NOTE]: As a group, our best availability for meeting with the PO and Corey Slaton for longer meetings was on Wednesday evenings at 5:30pm for backlog grooming.

Although we will submit this on Canvas when the assignment is available on the first Fridays of Sprints, the backlog grooming meetings is held on the first Wednesday of every sprint at 5:30pm.

This note documents the rationale for the discrepancy between the recorded date here and the submission on Canvas.

Minutes:

Product Backlog 5/29/24

| COMPLETED | IN-PROGRESS | BACKLOG |
| --- | --- | --- |
| - N/A | - Team is working on getting access to the current Power Apps solution. - Team is working on logging in and understanding current App setup. - Team is working on setting up personal development environments for experimenting.(optional, Kristy will also try and report to the team) | - NEW: As a STARS admin, I would like the channels to be automatically created in Teams based on the courses that are approved each semester. (10 story points) – Frank & Furzaan - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) – Roberto & Bryan - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) – Roberto & Bryan - NEW: Deploy current app to start understanding deployment process and updating process. - KRISTY - As a STARS admin, I would like the Approvals Page to be sortable based on any column. - KRISTY (10 story points) - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. (10 story points) - As a STARS admin, I would like the tutoring availability specified by the tutors to automatically populate an Excel calendar. (20 story points) (maybe not possible) |