Daily Stand Up

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Stand Up |  |  |
| --- | --- | --- | --- |
| Date | 5/29/24 |  |  |
| Start Time | 6:15 pm |  |  |
| End Time | 6:30 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each member announces their progress on task items. |

Minutes:

Kristy Hamlin

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - N/A | - Logging into app and understanding current setup | - Set up personal development environment since Power Apps does not have version control - Research deploying a PowerApp solution - Research making galleries sortable | Corey was able to confirm that we did not have access to all the components of the solution. Working with Corey to get access. |

Roberto Vera

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | Researching methods to fulfill Milestones 2 and 3 | Implementing solution to complete Milestones 2 and 3 | Missing access to some documentation. Confusion with the Excel worksheets. |

Furzaan Khan

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | Fully understanding the app and the features it has | Implementing channels to be automatically created in Teams based on the courses approved each semester. | Getting full access to the components of the app. |

Bryan Arango Cruz

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | - Checking product documentation. | - Testing the application to analyze the workflow. - Checking the data flow and effects on modifying the database tables (excel). | Corey was able to confirm that we did not have access to all the components of the solution. Working with Corey to get access. |

Frank Reloba

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | Reading docs from past team Looking through the app Finding means of creating channels in Teams | N/A | Corey was able to confirm that we did not have access to all the components of the solution. Working with Corey to get access. |