Daily Stand Up

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Stand Up |  |  |
| --- | --- | --- | --- |
| Date | 06/03/24 |  |  |
| Start Time | 5:30 pm |  |  |
| End Time | 5:45 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each member announces their progress on task items. |

Minutes:

Kristy Hamlin

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - N/A | - Setting up personal development environment to better understand app. | - Research deploying a PowerApp solution - Research making galleries sortable | - Still do not have access to current solution, it seems. This is also causing me to need to use workarounds when setting up my development environment. I do not have access to export pieces of the current solution either. - Having a very hard time replicating the STARS app flows. |

Roberto Vera

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | Researching how to add students and tutors to Microsoft Teams channels. Understanding the current status of the application and its features. | Implementing solution to complete Milestones 2 and 3 | Missing access to some documentation. Confusion with the Excel worksheets. |

Furzaan Khan

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | Fully understanding the app and the features it has Understanding how to Implementing channels to be automatically created in Teams based on the courses approved each semester. | N/A | Getting full access to the components of the app. |

Bryan Arango Cruz

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Checking product documentation - Analysis of application workflow and created alternative, simpler workflow | - Building testing database | - Create Team channels based on classes - Add students to channels - Add tutors to channels | Corey was able to confirm that we did not have access to all the components of the solution. Working with Corey to get access. |

Frank Reloba

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | Looking through the app Finding means of creating channels in Teams | N/A | Corey was able to confirm that we did not have access to all the components of the solution. Working with Corey to get access. |