Daily Stand Up

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Stand Up |  |  |
| --- | --- | --- | --- |
| Date | 06/07/24 |  |  |
| Start Time | 5:00 pm |  |  |
| End Time | 5:15 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each member announces their progress on task items. |

Minutes:

Kristy Hamlin

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Created replica (for development) of STARS app with working Student Registration flow. | - Working on ManageRequests Page in my development replica. Testing the floApproveRequests. The input to the flow seems to not be setup correctly. I will work on this more over the weekend. | - Research deploying a PowerApp solution - Research making galleries sortable | N/A |

Roberto Vera

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | Researching how to add students and tutors to Microsoft Teams channels. Understanding the current status of the application and its features. | Implementing solution to complete Milestones 2 and 3 | Missing access to some documentation. Confusion with the Excel worksheets. |

Furzaan Khan

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | Fully understanding the app and the features it has Understanding how to Implementing channels to be automatically created in Teams based on the courses approved each semester. | N/A | Getting full access to the components of the app. |

Bryan Arango Cruz

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Checking product documentation - Analysis of application workflow and created alternative, simpler workflow - Building testing database | - Review business flow to simplify process (need to discuss changes with PO) | - Create Team channels based on classes - Add students to channels - Add tutors to channels | Corey was able to confirm that we did not have access to all the components of the solution. Working with Corey to get access. |

Frank Reloba

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| Reviewing the past team documents Looking over the given access that Corey gave us Looking through the app | Finding means of creating channels in Teams | N/A | Corey was able to confirm that we did not have access to all the components of the solution. Working with Corey to get access. |