Sprint Review

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Review w PO + Corey |  |  |
| --- | --- | --- | --- |
| Sprint | 2 |  |  |
| Date | 6/05/24 |  |  |
| Start Time | 5:30 pm |  |  |
| End Time | 6:10 pm |  |  |
| Attendance |  |  | Meeting Outline |
| PRESENT Dr. Patricia Wells (Product Owner) Corey Slaton (Past Cap II student) Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each team member reported their progress to Dr. Wells. Dr. Wells and Corey give input and advice to each team member. (see Sprint summary and backlog) - Dr. Wells urges the team to make more progress given the short timeline of the summer. - Kristy shares her screen showing the STARS App while Bryan asks technical questions of the PO and Corey. |

[NOTE]: As a group, our best availability for meeting with the PO and Corey Slaton for longer meetings was on Wednesday evenings at 5:30pm for backlog grooming, and Sprint Review.

Although we will submit this on Canvas when the assignment is available, the Sprint Review meetings is held on the second Wednesday of every sprint at 5:30pm.

This note documents the rationale for the discrepancy between the recorded date here and the submission on Canvas.

Minutes:

Sprint 2 Summary

| COMPLETED | INCOMPELTE |
| --- | --- |
| - Team Received access to STARS CapA account - Team continued to log into the current application and learn about the setup. | - Kristy – creating development environment. Current environment is a replica of the Canvas app with a Working Student Registration flow (including a copy of the Microsoft Form and the Spring 24 excel). - As a STARS admin, I would like the channels to be automatically created in Teams based on the courses that are approved each semester. (10 story points) – Frank & Furzaan - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) – Roberto & Bryan - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) – Roberto & Bryan - Deploy current app to start understanding deployment process and updating process. - KRISTY - As a STARS admin, I would like the Approvals Page to be sortable based on any column. - KRISTY (10 story points) |

BACKLOG

- As a STARS admin, I would like the channels to be automatically created in Teams based on the courses that are approved each semester. (10 story points) – Frank & Furzaan - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) – Roberto & Bryan - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) – Roberto & Bryan - Deploy current app to start understanding deployment process and updating process. - KRISTY - As a STARS admin, I would like the Approvals Page to be sortable based on any column. - KRISTY (10 story points) - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. (10 story points) - As a STARS admin, I would like the tutoring availability specified by the tutors to automatically populate an Excel calendar. (20 story points) (maybe not possible)

High Priority