Sprint Retrospective

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Retrospective |  |  |
| --- | --- | --- | --- |
| Sprint | 2 |  |  |
| Date | 06/07/24 |  |  |
| Start Time | 5:15 pm |  |  |
| End Time | 5:30 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Reflect on the sprint process - Identify areas for improvements |

Sprint 2 Reflections

What went well during the Sprint?

- Excellent team communication. Members respond to messages and attend stand up meetings and meetings with the PO. - All members received access to log into the STARS Admin account. - All members began working on their User Stories and investigating the functionality of the current app. - Excellent communication and support from Product Owner (Dr. Wells) and previous Cap II student (Corey Slaton)

What did not go well? What can be improved?

- Some user stories are dependent on each other, causing the team to feel apprehensive while waiting for the first user story to be complete. Since Kristy is a fulltime working adult and supervisor, she as the team leader believes that this is natural in an environment with a short timeline where one process depends on another. Perhaps the waiting team members can be assigned to different user stories in the next sprints while they wait.

Action Items for Next Sprint to improve process

- If needed, we may consider ways to most efficiently make progress on the app given that several user stories are dependent on one another, and that first one is very difficult.