Sprint Planning

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

Meeting Type: Sprint Planning

| Meeting Type | Sprint Planning |  |  |
| --- | --- | --- | --- |
| Sprint | 3 |  |  |
| Date | 06/10/24 |  |  |
| Start Time | 5:15 pm |  |  |
| End Time | 5:30 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Decide what team members will be assigned to what User Stories |

Minutes:

- The team will decide what team members will be assigned to what User Stories/Tasks:

BACKLOG

- As a STARS admin, I would like the channels to be automatically created in Teams based on the courses that are approved each semester. (10 story points) – Frank & Furzaan - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) – Roberto & Bryan - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) – Roberto & Bryan - Deploy current app to start understanding deployment process and updating process. – KRISTY (10 story points) - Create development environment sufficient to test deployment process (5 story points) - As a STARS admin, I would like the Approvals Page to be sortable based on any column. - KRISTY (10 story points) - Create development environment of Approvals Page that works for testing (5 story points) - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. (10 story points) - As a STARS admin, I would like the tutoring availability specified by the tutors to automatically populate an Excel calendar. (20 story points) (maybe not possible)